Page 1 of 12

HQOWI8070 - M006

NASA Headquarters	REVISION B

Washington, DC 20546	March 15, 2004

# Code M

International Space Station (ISS) and Space Shuttle Program (SSP)  Commitment Process

# Code M

International Space Station (ISS) and Space Shuttle Program (SSP) Commitment Process

# Approved and signed by

# William F. Readdy

Associate Administrator

Office of Space Flight (OSF)

# DOCUMENT HISTORY LOG

| Status (Draft/ Baseline/ Revision/ Canceled) | Document Revision | Effective Date | Description |
| --- | --- | --- | --- |
| Baseline |  | 12-16-1998 |  |
| Revision | A | 04-16-1999 | Revisions resulting from DNV Pre-registration audit findings. Revised Section 5 to more accurately describe the process & elaborated on Section 6 accordingly. Revised Section 7 to agree with NPG 1441.1B. |
| Revision | B | 03-15-2004 | Revisions resulting from realignment of Code M and the establishment of a Deputy Associate Administrator for ISS and SSP. |

# TABLE OF CONTENTS

PARAGRAPH		PAGE

1.0  PURPOSE	5

2.0  SCOPE	5

3.0  DEFINITIONS	5

4.0  REFERENCES	6

5.0	FLOWCHART	7

6.0	INTERNATIONAL SPACE STATION (ISS) DEVELOPMENT REQUIREMENTS, DEFINITION AND ASSESSMENT PROCESS	10

7.0  RECORDS	12

# 1.0  PURPOSE

The purpose of this Office Work Instruction (OWI) is to document the process used to establish requirements, definitions and complete assessments of ISS and SSP development programs/projects within the Office of Space Flight.

# 2.0  SCOPE

This OWI covers the ISS and SSP development requirements, definition and assessment process steps used within the  Space Flight Enterprise.

The Associate Administrator (AA) for OSF is responsible for maintaining this document.  The controlled version of the manual is available on the World Wide Web (WWW) via the HQ ISO 9000 Document Library for the ISO 9000 QMS at http://hqiso9000.hq.nasa.gov.  By definition, any printed version of this OWI is uncontrolled.  Any proposed revision to this manual is submitted by the AA (or designee) for OSF.  The AA (or designee) for OSF authorizes approval of the revision after an internal review by the Document Control Board.

# DEFINITIONS

The following definitions will assist the user in understanding the process documented in this OWI:

DAA		Deputy Associate Administrator

EAA		Enterprise Associate Administrator

GPRA	Government Performance Review Act - Government Performance and Results Act of 1993.  The GPRA requires federal agencies to submit annual performance plans following the transmittal to Congress of the Presidents budget.

PCA	Program/Project Commitment Agreement – The contract between the Administrator and the organizational PAA for implementation of a program

POP	Program Operations Plan – Time phased projection of resource	utilization for research and development funded activities

IAR		Independent Annual Review – An annual review of the status of the

commitments, performance, costs and schedule commitments in a PCA as compared to the program/project baseline and established thresholds

ASAP	Aerospace Safety Advisory Panel

# REFERENCES

The following documents contain provisions that, through reference in this OWI or in policy or procedure documents, constitute the basis for the documented procedure:

ISS PCA

NASA Procedural Requirements (NPR) 7120.5 NASA Program/Project Management

NASA Space Flight Enterprise Strategy

NASA Strategic Plan

National Space Act (as revised)

SSP PCA

SSP Plan

Station Program Implementation Plan

FLOWCHART

# 6.0	INTERNATIONAL SPACE STATION (ISS) DEVELOPMENT REQUIREMENTS, DEFINITION AND ASSESSMENT PROCESS

The following process steps are those performed to accomplish the tasks related to the ISS development requirements, definitions and assessment process.

Actionee	Flowchart Reference				Action

M1			1			On a continual basis, develop an understanding of the

Program/Project and the relationship/relevance of the Program/Project to the Enterprise, NASA and National Space Objectives.

DAA ISS and SSP	2			Assign specific program /project implementation

Chief						and monitoring responsibilities to M1 staff.

M1			3			Establish interfaces within the Program and

non-program bodies which may have an impact on future requirements.  Maintain close working relationships with key program/project individuals.  Serve or represent Headquarters on program/project work teams, panels, and boards.

M1			4			Establish program requirements by 									reviewing the payload manifest requirements in

the baseline assembly sequence, participating in program/project panels, boards, and work teams; monitoring external boards and independent assessments; monitoring program metrics, attending and reporting on formal Program reviews (e.g., Flight Readiness Reviews and Program Management Reviews).

M1			5			Assess performance against requirements. Monitor						and review program/project staffing, budget, schedule,						key program agreements and contracts. Attend and report					on program/project status reviews.  Identify and define

Major issues affecting cost, schedule and technical 		risk. Report deviations from plan. Perform special

studies.

M2	6			Update ISS Congressional support material, briefing books

as necessary. Develop white papers or briefing material on relevant technical and programmatic issues providing details on issue background, current status, and mechanism for issue resolution.  Provide oral and/or written communication of material, draft testimony.   Assess top-level programmatic risks and provide recommendations for risk mitigation, acceptance, or other action.

DAA ISS and SSP        7			Issue program direction to include Program

Commitment Agreement(s), and the OSF Development Program(s) portion of the Agency Annual Performance Goals.  PCA is submitted to DAA/ISS and SSP for concurrence then to EAA for approval and signature.  Following EAA signature, PCA is submitted to Administrator for signature.

M1			8			Initiate independent assessment review(s) and

or respond to external committee reports (e.g. IAR, ASAP).  Evaluate results to see if there should be a change in program requirements and coordinate responses, as required.

M1			9			Track independent assessment reviews

and coordinate responses, as required.

PCA Coordinator	10			Revise, coordinate and submit PCA to the DAA/ISS and

SSP, if required. If it is necessary to revise a Program Commitment Agreement or Program Plan due to requirements changes, or to address technical, schedule or funding realities, a PCA revision is developed, coordinated and submitted to EAAthrough the DAA/ISS and SSP.

M1			11			Provide Program/Project status to the Program 								Management Council (PMC) per the guidelinesto provided						in NPG 7120.5.).  Report program/project management

process metrics to EAA on a monthly basis, supporting

Agency compliance with the requirements in the GPRA and reflecting the general objectives of the NASA Strategic Plan.

M1			12			Devlop program goals, objectives and strategies, if

Code M2 is updating the Enterprise Strategic Plan.

Coordinate inputs with the Program Office.

M1			13			Develop and provide guidelines for Development

Program(s).

DAA ISS and SSP          14			Concur  on POP budget guidance developed by Code M6

after review with M1,  Program Office.

M1			15			Review assessments if program/project is 								developing POP submission for Center support.

DAA ISS and SSP          16			Provide concurrence to program/project.

M6			17			Assess formal budget submission.

DAA ISS and SSP          18			Provide recommendations to the EAA.

# 7.0  RECORDS

| RECORD IDENTIFICATION | OWNER | LOCATION | RECORD MEDIA: ELECTRONIC OR HARD COPY | SCHEDULE NUMBER AND ITEM NUMBER | RETENTION/DISPOSITION |
| --- | --- | --- | --- | --- | --- |
| ISS Program Commitment Agreement | M-1 | M-1 | Hardcopy | Section 7 item 4,A | Permanent. |
| SSP Program Commitment Agreement | M-1 | M-1 | Electronic |  |  |