Page 1 of 11

HQOWI8680 - M011

NASA Headquarters	REVISION B

Washington, DC 20546	March 16, 2000

CODE M

SHUTTLE PAYLOAD MANIFEST PROCESS

Code M Shuttle Payload Manifest Process

Approved and signed by

Joseph H. Rothenberg

Associate Administrator

Office of Space Flight

DOCUMENT HISTORY LOG

| Status (Draft/ Baseline/ Revision/ Canceled) | Document Revision | Effective Date | Description |
| --- | --- | --- | --- |
| Baseline |  | 12-14-1998 |  |
| Revision | A | 04-16-1999 | Changes resulting from DNV Pre-registration audit. Section 7 revised to conform to NPG 1441.1B. |
| Revision | B | 3-16-2000 | Changes resulting from internal audit. Sections 5, 6, and 7 revised to better describe the process. |

TABLE OF CONTENTS

PARAGRAPH		PAGE

1.0  PURPOSE

2.0  SCOPE

3.0  DEFINITIONS

4.0  REFERENCES

5.0  FLOWCHART	6

6.0  SHUTTLE PAYLOAD MANIFEST PROCESS STEPS	8

7.0  RECORDS	11

# 1.0  PURPOSE

The purpose of this OWI for the Shuttle Payload Manifest Process is to document the activities associated with the receipt and processing of requests for space transportation services and for managing the development and maintenance of the Space Shuttle Manifest.

# 2.0  SCOPE

This OWI applies to NASA Headquarters, Code M personnel who are responsible for processing the NASA Form 1628, establishing consolidated payload priorities and baselining the Space Shuttle Manifest.

# 3.0  DEFINITIONS

The following definitions provide assistance in understanding the process documented in this OWI.

## 3.1	Payload

A specific complement of instruments, space equipment, and support hardware carried into space to accomplish a mission or a discrete activity in space.

## 3.2	Flight Assignment Working Group (FAWG) Planning Manifest

A working schedule of payloads planned for flight on Space Shuttle missions.

## 3.3	Baseline Manifest

An approved schedule of payloads assigned for flight on Space Shuttle missions.

# 4.0 REFERENCES

The following documents contain provisions that, through reference in this OWI or in policy or procedure documents, constitute the basis for the documented procedure:

NPD  8610.12D		Office of Space Flight (OSF) Space Shuttle

Services for NASA and NASA-Sponsored Payloads

NASA Form 1628		Request for Space Shuttle Flight Assignment

HQSM 1200.A.1		Headquarters Quality System Manual

# 5.0	FLOWCHART

# 6.0	SHUTTLE PAYLOAD MANIFEST PROCESS STEPS

NPD 8610.12D establishes the policy for obtaining Office of Space Flight (OSF) provided/arranged  space transportation services.  These services include  all aspects of scheduling and flying a payload on the Space Shuttle.

The procedure begins with the receipt of the Request for Space Shuttle Flight Assignment (NASA Form 1628) from a customer.  The form is reviewed and if it meets the appropriate criteria, the payload is authorized for flight assignment.   Once approved and prioritized, the payload is placed in the queue for manifesting on a future flight.  At any point in time there is a working FAWG Planning Manifest and an official Baseline Manifest.  This process prescribes the steps for these activities.

Actionee		Flowchart Reference	Action

MO				1			Receive request  for Space Shuttle 								Flight Assignment. Review form for 								completeness, conformance to policy 								and to Shuttle capabilities.

MO				2			If the form is not acceptable, it may be 								returned to the originator for

modification, or modifications may be								made by MO in consultation with the

originator.   Once the form is complete,

conforms to policy and is determined to

be suitable, the process continues.

MO				3			Prepare Authorization Memo, and

obtain Deputy AA for Space Operations signature. Assemble, process and distribute the approved Payload Authorization Package.  The package consists of the NASA Form 1628, the cover letter that accompanied the form, and the signed authorization memo. Update hardcopy files.

If the authorized payload is a primary payload, it will be directly assigned a flight on the FAWG Planning Manifest.  If the payload is a secondary payload, then its relative priority to other secondary payloads will be established.

MO				4			Solicit customer priorities for payload

manifesting. This is done approximately on an annual basis.

MO				5			Develop an Integrated Secondary

Payloads Priority List using the Priority Lists received from each customer.  The final Integrated Secondary Payloads Priority List is sent to the Lead Center. On-going insertions in the priority list  may result from a request for a new payload.

MO				6			Assess FAWG Planning Manifest.

This activity occurs on a biweekly basis. If there are changes, provide direction to the Lead Center (Process Step 7).  If there are no changes, continue with the comparison of the FAWG Planning Manifest and the current Baseline Manifest (Process Step 8).

MO				7			Provide direction to the Lead Center,  								as a result of the FAWG Planning 								Manifest assessment.

MO				8			Compare FAWG Planning Manifest to

the current Baseline Manifest.  If there is little difference between the Planning Manifest and the Baseline Manifest, or if the Planning Manifest appears unstable (in that changes are actively occurring), biweekly planning assessments will continue.

MO				9			Create a draft Baseline Manifest.

This activity is undertaken when the FAWG Planning Manifest appears to be stable and when the changes to the planning manifest relative to the Baseline Manifest are significant.

MO				10			Participate in program and customer

reviews of the proposed Baseline Manifest.  The purpose of this activity is to gain concurrence on the proposed new Baseline.  If there is nonconcurrence, the draft Baseline is reworked to resolve issues.  When concurrence is obtained, processing continues.

MO				11			Approve Baseline Manifest.  This activity

results in the publication of a new Baseline Manifest, replacing the previous version.  The new Baseline remains the official manifest, until replaced.

# 7.0 RECORDS

| RECORD IDENTIFICATION | OWNER | LOCATION | RECORD MEDIA: ELECTRONIC OR HARD COPY | SCHEDULE NUMBER AND ITEM NUMBER | RETENTION/DISPOSITION |
| --- | --- | --- | --- | --- | --- |
| Payload Authorization Package consisting of: -Form 1628 -Cover Letter accompanying 1628 -Signed Authorization Memo. | MO | MO | Hardcopy | Schedule 7 Item 4,A | Permanent. Retire to FRC 5 yrs after Supersession. |
| Integrated Secondary Payloads Priority List | MO | MO | Hardcopy | Schedule 7 Item 4,A | Permanent. Retire to FRC 5 yrs after Supersession. |
| Signed Baseline Manifest | MO | MO | Hardcopy | Schedule 7 Item 4,A | Permanent. Retire to FRC 5 yrs after Supersession. |
| JSC-FAWG Planning Manifest | JSC | JSC FAWG Homepage | Electronic |  | Temporary. Dispose when no longer needed |